A WRITER’S HANDBOOK

Progress Report

Template/Guide

A complete structure for documenting project progress

with sample formats, tables, and writing guidance.

Suitable for:

Engineering projects  ·  Software projects  ·  Research projects

Product development  ·  Laboratory work

Field-based technical projects

# Table of Content

Table of Content	2

Project Title	3

1. Report Information	4

2. Executive Summary	5

3. Introduction	6

4. Aim and Objectives	7

Aim	7

Objectives	7

5. Scope of This Progress Report	8

6. Tools, Materials, and Technologies Used	9

7. Methodology / Work Done So Far	10

7.1 Data/Material Collection	10

7.2 Sorting, Preparation, or Setup	10

7.3 Development / Design / Implementation	10

7.4 Review or Quality Check	10

8. Picture / Evidence Reference Section	11

8.1 Picture Reference Table	11

8.2 Detailed Picture Description Format	12

9. Progress Achieved	13

10. Challenges Encountered	14

11. Risk and Mitigation Plan	15

12. Preliminary Observations	16

13. Next Steps	17

14. Conclusion	18

15. References	19

16. Appendices	20

Clean Progress Report Structure	21

# Project Title

Write the full title of the project.

Example:

Progress Report on Computer Vision-Based Fault Detection System

# 1. Report Information

This section captures the basic identifying details of the report, who wrote it, when, for whom, and which version it represents. Fill it in like a header card so that anyone picking up the document knows immediately what they are looking at.

| Item | Details |
| --- | --- |
| Report Type | Progress Report / Milestone Report |
| Prepared By | Name of author/team |
| Organization/Department | Aurora Robotics |
| Supervisor/Client | Name, if applicable |
| Reporting Period | Start date – End date |
| Date Submitted | Submission date |
| Version | Version 1.0 / First Progress Report |

# 2. Executive Summary

This section gives a brief overview of the project and its current status.

It should include:

- The purpose of the project.

- The current stage of work.

- Major tasks completed.

- Ongoing activities.

- Key challenges.

- Next steps.

Sample Format:

This report presents the current progress of the project titled “[Project Title].” The project focuses on [briefly state the project aim]. During this reporting period, work has been carried out on [mention completed tasks]. The project is currently at the [mention current stage] stage. Some challenges encountered include [briefly mention challenges]. The next phase will focus on [mention next steps].

# 3. Introduction

This section explains the background of the project and why it is important.

It should include:

- The problem being addressed.

- Why the project is necessary.

- The general approach being used.

- The current stage of the project.

Sample Format:

The project addresses the problem of [state the problem]. This problem is important because [explain its effect or importance]. The project uses [mention method, tool, system, or technology] to achieve [state intended outcome]. Since the project is still ongoing, this report documents the progress made so far, the challenges encountered, and the planned next steps.

# 4. Aim and Objectives

## Aim

State the main purpose of the project in one clear sentence.

Example:

The aim of this project is to develop [state what the project is meant to achieve].

## Objectives

List the specific tasks needed to achieve the aim.

Example:

1. To identify the main problem or need.

2. To collect relevant data or materials.

3. To design or develop the proposed system.

4. To test or evaluate the system.

5. To document progress, results, and recommendations.

# 5. Scope of This Progress Report

This section explains what the report covers.

It should state:

- The specific project stage being reported.

- Work completed so far.

- Work currently in progress.

- Work not yet completed.

Sample Format:

This progress report covers the activities carried out from [start date] to [end date]. It focuses on [mention the main activities covered]. The report does not present final results because the project is still ongoing. Instead, it documents the current milestone, completed work, challenges, and future activities.

# 6. Tools, Materials, and Technologies Used

List the tools, software, hardware, materials, or methods used in the project.

| Tool/Material/Technology | Purpose |
| --- | --- |
| Tool 1 | State what it was used for |
| Tool 2 | State what it was used for |
| Tool 3 | State what it was used for |

Sample Write-Up:

The project made use of several tools and materials. [Tool 1] was used for [purpose]. [Tool 2] supported [purpose]. These tools were selected because they are suitable for the current stage of the project.

# 7. Methodology / Work Done So Far

This section explains the steps already taken. Use subheadings where necessary.

## 7.1 Data/Material Collection

Describe the data, images, components, documents, or materials collected.

## 7.2 Sorting, Preparation, or Setup

Explain how the collected items were organized or prepared.

## 7.3 Development / Design / Implementation

Describe the actual work carried out.

## 7.4 Review or Quality Check

Explain how the work was checked for accuracy, quality, or completeness.

Sample Format:

The work began with [first activity]. After this, [second activity] was carried out to prepare the project for the next stage. The current implementation includes [mention what has been developed or completed]. Quality checks were also performed to ensure that [state what was verified].

# 8. Picture / Evidence Reference Section

This section is used to describe pictures, screenshots, diagrams, test results, field images, or other evidence used in the report.

## 8.1 Picture Reference Table

| Figure No. | Image/Evidence ID | Title | Description | Relevance | Status |
| --- | --- | --- | --- | --- | --- |
| Figure 1 | IMG_001 | Title of image | What the image shows | Why it matters | Reviewed/Pending |
| Figure 2 | IMG_002 | Title of image | What the image shows | Why it matters | Reviewed/Pending |
| Figure 3 | IMG_003 | Title of image | What the image shows | Why it matters | Reviewed/Pending |

## 8.2 Detailed Picture Description Format

Use this format for each image or screenshot.

Figure Number: Figure 1

Image ID: IMG_001

Title: [Image title]

Source/Location: [Where the image came from]

Description: [Explain what the image shows]

Observation: [Mention what can be noticed from the image]

Relevance to Project: [Explain why the image is important]

Status: Reviewed / Pending / Annotated / Tested / Rejected

Remarks: [Any extra comment]

Sample Write-Up:

Figure 1 shows [describe the image]. The main observation from the image is [state the key observation]. This image is relevant to the project because [explain its importance]. The image has been marked as [status] and will be used for [state purpose].

# 9. Progress Achieved

Summarize completed activities in a table.

| Task | Status | Evidence/Comment |
| --- | --- | --- |
| Task 1 | Completed | Brief comment |
| Task 2 | In Progress | Brief comment |
| Task 3 | Pending | Brief comment |

Sample Write-Up:

The project has made progress in several areas. The completed tasks include [mention completed tasks]. Some activities are still ongoing, especially [mention ongoing work]. The remaining tasks will be completed in the next phase of the project.

# 10. Challenges Encountered

List the problems faced during the project.

Examples:

- Limited data or materials.

- Poor image or data quality.

- Technical errors.

- Time constraints.

- Equipment limitations.

- Difficulty in testing or validation.

- Inconsistent results.

Sample Format:

The major challenges encountered during this stage include [challenge 1], [challenge 2], and [challenge 3]. These challenges affected [explain effect]. However, steps are being taken to address them through [brief solution].

# 11. Risk and Mitigation Plan

| Risk | Possible Effect | Mitigation |
| --- | --- | --- |
| Risk 1 | Effect of the risk | How it will be reduced |
| Risk 2 | Effect of the risk | How it will be reduced |
| Risk 3 | Effect of the risk | How it will be reduced |

# 12. Preliminary Observations

This section presents early findings, not final results.

Use careful phrases such as:

- “It was observed that…”

- “Preliminary review shows that…”

- “Initial results suggest that…”

- “Further testing is required…”

Sample Format:

Preliminary observations show that [state early finding]. It was also observed that [second observation]. However, further testing, validation, or analysis is required before final conclusions can be made.

# 13. Next Steps

List the activities to be done after this report.

Example:

1. Complete the remaining data collection.

2. Continue system development or implementation.

3. Perform testing and validation.

4. Review and correct errors.

5. Analyze results.

6. Prepare the next progress report or final report.

# 14. Conclusion

Summarize the report briefly.

Sample Format:

This progress report has presented the current status of the project titled “[Project Title].” The work completed so far includes [mention key completed activities]. Although the project is still ongoing, the current progress provides a strong foundation for the next stage. The next phase will focus on [mention next major activity].

# 15. References

List all sources used, such as:

- Books.

- Research papers.

- Websites.

- Software documentation.

- Standards.

- Manuals.

- Datasets.

# 16. Appendices

Include extra supporting materials such as:

- Full image list.

- Screenshots.

- Raw data.

- Diagrams.

- Tables.

- Test results.

- Codes or configurations.

- Extra calculations.

# Clean Progress Report Structure

Use the order below as your final outline when assembling the report. Each item maps directly to a numbered section in this handbook.

1. Title Page

2. Executive Summary

3. Introduction

4. Aim and Objectives

5. Scope of the Report

6. Tools, Materials, and Technologies Used

7. Methodology / Work Done So Far

8. Picture / Evidence Reference Section

9. Progress Achieved

10. Challenges Encountered

11. Risk and Mitigation Plan

12. Preliminary Observations

13. Next Steps

14. Conclusion

15. References

16. Appendices

This template is the property of Aurora Robotics and is suitable for engineering projects, software projects, research projects, product development, laboratory work, and field-based technical projects. Under no circumstance should it be shared outside the company without prior approval from the CTO, Bakel Bakel.