TECHNICAL & COMMERCIAL PROPOSAL

Transy Two-Unit PoC Package

2 NFC Terminals  |  Driver Cards  |  Passenger Cards

| Prepared for | Transy Limited |
| --- | --- |
| Prepared by | Aurora Robotics Limited |
| Document date | April 2026 |
| Version | 2.0 Confidential |
| Scope | 2 × TT-1 Terminals, Driver NFC Cards, Passenger NFC Cards + Full-Stack Software Platform (5 Applications) |

TOTAL CONTRACT VALUE ₦17,500,000

| Part A: Hardware Fleet Package | Part B: Software Development | Total Contract Value |
| --- | --- | --- |
| ₦1,500,000 | ₦16,000,000 | ₦17,500,000 |

# Table of Content

1. Executive Summary	4

2. Hardware Components	5

2.1 Transy Transit (TT) NFC Payment Terminal	5

2.2 TT Driver NFC Card	6

2.3 Transy Passenger TransitCard	6

3. How the System Works	7

3.1 Driver Setup (Once Per Shift)	7

3.2 Passenger Payment (Every Trip)	7

3.3 Offline Operation	8

3.4 End of Shift	8

4. Cost Breakdown	9

4.1 TT Terminal Production (2 Units)	9

4.2 Hardware Accessories & Cards	9

4.3  Software Scope of Work	10

4.4  Application Deliverables	10

4.5  Key Features Delivered	11

4.6  What Is Not Included in Phase 1 (Phase 2 Scope)	12

5.  Team Structure & Roles	13

6.  Software Cost Breakdown	14

6.1  Personnel (Human Capital)	14

6.2  Infrastructure & Cloud Services	15

6.3  Third-Party APIs & Services	16

6.4  Quality Assurance & Testing	17

6.5  Project Management & Tooling	18

6.6  Contingency Reserve	18

6.7  Software Grand Total Summary	19

7.  Software Development Timeline: Sprint by Sprint	20

7.1.  Combined Payment Schedule	20

8.  Deliverables & Handover Package	21

8.1  Hardware Deliverables (Part A)	21

8.2  Software Deliverables (Part B)	21

8.3  Technical Handover	21

9.  Post-Launch Support & Warranty	22

10.  Assumptions & Client Responsibilities	23

10.1  Client Responsibilities	23

10.2  Pricing Assumptions	23

10.3  Technical Assumptions	23

11.  Commercial Terms	24

12. Ethics and Consumer Protection	25

12.1 Financial Inclusion	25

12.2 Data Privacy	25

13. Scaling Up From Two Units to a Fleet	26

14.  Proposal Acceptance	27

# 1. Executive Summary

Aurora Robotics Limited is pleased to present this integrated Technical and Commercial Proposal to Transy Limited. This document covers two complementary scopes of work that together constitute the complete Transy Transit Technology Platform: a commercial hardware fleet package and a full-stack software development engagement.

The package comprises two TransitTap (TT) NFC payment terminals, a set of personalised Transy Driver Cards, and a starter batch of Transy Passenger TransitCards, providing everything needed for a fully functional, end-to-end contactless fare payment field trial across two informal transit vehicles in Nigeria.

Each TT terminal links to its driver’s Android smartphone via Bluetooth. When a passenger taps their TransitCard on the terminal, the fare is deducted from their stored-value balance and credited instantly to the driver’s wallet. The driver activates each shift by tapping their own Driver Card on the device. The system works fully offline when there is no mobile signal and syncs automatically when connectivity returns.

| Total Two-Unit Package Cost | ₦17,500,000 (all-inclusive) |
| --- | --- |

| Part | Scope | Total Value |
| --- | --- | --- |
| Part A: Hardware | 2 × TT NFC Terminal Fleet Deployment Package (terminals, NFC cards, backend provisioning, deployment support) | ₦1,500,000 |
| Part B: Software | Full-stack platform: Commuter App, Driver App, Fleet Dashboard, Union Dashboard, Core Backend 4 months / 8 Agile sprints | ₦16,000,000 |
| TOTAL CONTRACT VALUE |  | ₦17,500,000 |

# 2. Hardware Components

The hardware delivered under this two-unit PoC consists of the TT NFC payment terminals, the Driver NFC Cards issued to the assigned drivers, and the Passenger TransitCards distributed to commuters during the trial.

## 2.1 Transy Transit (TT) NFC Payment Terminal

The TT is a compact, ruggedised NFC payment device purpose-built for Nigerian informal transit. It is smaller than a deck of playing cards, attaches to any surface via a magnetic mount, and runs for 24+ hours on a single charge.

| Specification | Detail |
| --- | --- |
| Microcontroller | Espressif ESP32-S3, 240 MHz dual-core, 8 MB PSRAM |
| NFC controller | NXP PN532: reads MIFARE DESFire EV3, ISO 14443A/B, EMV passive |
| Bluetooth | BLE 5.0 (integrated): GATT profile, AES-256 application-layer encryption |
| Battery | 3,000 mAh LiPo with USB-C charging: 24+ hour standby, 16–18 hrs active |
| Feedback | RGB LED: green = paid, red = fail, amber = low balance; audio buzzer |
| Physical | IP54-rated ABS enclosure, 88 mm × 62 mm × 18 mm, 85 g, magnetic mount |
| Offline storage | 4 MB SPI Flash: queues up to 5,000 transactions without connectivity |
| Security | ESP32 secure boot v2, flash encryption, hardware random number generator |
| Charging | USB-C, 5 V / 1 A, full charge in approximately 3 hours |
| Unit production cost | ₦400,000 per unit (see Section 4 for full breakdown) |

## 2.2 TT Driver NFC Card

The Driver Card is a personalized MIFARE DESFire EV3 NFC card issued to each vehicle driver. It serves as the driver’s digital identity credential for the terminal.

Driver taps this card on the TT at the start of every shift to activate and link the terminal to their account

AES-128 mutual authentication, the terminal only accepts an authenticated, registered Driver Card

Encoded with driver account ID, vehicle route permissions, and maximum offline fare limit

Physical: printed card with driver name, photo slot (maybe), Aurora/Transy branding, and a tactile notch for orientation

If lost: card is remotely deactivated from TransitCloud within 60 seconds (subject to review); replacement issued within 24 hours

## 2.3 Transy Passenger TransitCard

The Passenger TransitCard is the commuter’s payment instrument. No smartphone is required, the card works as a standalone stored-value wallet.

MIFARE DESFire EV3, AES-128 encrypted, immune to cloning attacks that affect older MIFARE Classic cards

Anti-tear write protection: balance is never corrupted even if power fails mid-transaction

Three card files: Balance (stored value), Transaction Log (last 20 entries), Card Identity

Balance can be topped up via: agent POS terminal, bank transfer, or Transy app

Minimum top-up: ₦200. Each card in the pilot batch is issued with a ₦500 preloaded balance

Audio confirmation on every tap in Hausa, Yoruba, or Pidgin English via the TT terminal buzzer sequence

Physical: printed card with Aurora/Transy branding, holographic security strip, tactile orientation marker

# 3. How the System Works

## 3.1 Driver Setup (Once Per Shift)

| Step | Action |
| --- | --- |
| 1 | Driver opens the Transy Driver App |
| 2 | App automatically finds and connects to the nearby TT terminal via BLE (under 3 seconds) |
| 3 | Driver taps their Transy Driver Card on the terminal; green LED flash confirms identity verified |
| 4 | Driver selects their active route from the app; fare amount is set automatically (subject to review) |
| 5 | Terminal is now live and ready to accept passenger payments |

## 3.2 Passenger Payment (Every Trip)

| Step | What Happens | Time |
| --- | --- | --- |
| 1 | Passenger taps their TransitCard on the TT terminal | <50 ms |
| 2 | Terminal performs AES-128 mutual authentication with the card | 50 ms |
| 3 | Terminal reads card balance and checks it meets the route fare | 30 ms |
| 4 | Terminal writes new (reduced) balance to card with anti-tear protection | 80 ms |
| 5 | Green LED lights and buzzer sounds a success tone; red LED if insufficient balance | instant |
| 6 | Transaction sent via BLE to driver app: ‘Fare ₦200, Balance ₦1,400’ | <200 ms |
| 7 | Driver app queues transaction for cloud sync when online | background |
| 8 | TransitCloud debits passenger wallet and credits driver wallet (₦197 after 1.5% fee) | <1 sec |
| 9 | Passenger receives optional SMS: ‘Deducted ₦200. Balance: ₦1,400’ | 1–3 sec |
| TOTAL TAP TIME | Under 500 milliseconds from tap to confirmation beep | ≤500 ms |

## 3.3 Offline Operation

If a driver’s phone has no mobile signal (common on rural routes), the TT terminal continues to work independently. Transactions are stored in the terminal’s 4 MB flash memory (capacity: 5,000 transactions) and uploaded to TransitCloud automatically the moment the phone regains connectivity. The driver’s app shows an offline queue badge so the driver knows sync is pending. No fares are lost.

## 3.4 End of Shift

Driver views their full day’s earnings breakdown in the Transy Driver App

Taps ‘Withdraw’ → enters PIN → selects destination bank account

Funds arrive in the driver’s bank account via NIBSS NIP within seconds, 24 hours a day

# 4. Cost Breakdown

PART A · HARDWARE DEVELOPMENT

Terminal and Card · 4 Months · 8 Sprints · ₦15,000,000

All prices are in Nigerian Naira at April 2026 rates. The two-unit pilot is built around a per-unit production cost of ₦400,000 for the ATT-1 terminal, with surrounding hardware, software, regulatory and deployment line items rolling up to a single all-inclusive package price of ₦17,500,000.

## 4.1 TT Terminal Production (2 Units)

| Item | Detail | Cost (₦) |
| --- | --- | --- |
| ATT-1 unit production | Per-unit production cost × 2 units (₦400,000 each) | ₦800,000 |
|  | SUBTOTAL Terminal Production | ₦800,000 |

## 4.2 Hardware Accessories & Cards

| Item | Detail | Cost (₦) |
| --- | --- | --- |
| Driver NFC Cards (4) | 2 primary + 2 spares; MIFARE DESFire EV3, personalised, AES-128 encoded | ₦60,000 |
| Passenger TransitCards | Starter batch for commuter rollout; each preloaded with ₦500 balance | ₦400,000 |
| Mounts, cables & accessories | Magnetic vehicle mounts, USB-C cables, retail packaging for both units | ₦80,000 |
| QA, testing & firmware tooling | Bench testing, BLE pairing tests, NFC range tests, firmware flashing rigs | ₦60,000 |
|  | SUBTOTAL; Hardware Accessories & Cards | ₦600,000 |
|  | TOTAL HARDWARE (Sections 4.1 + 4.2) | ₦1,400,000 |
|  | MISC (₦100,000) | ₦1,500,000 |

PART B · SOFTWARE DEVELOPMENT

Full-Stack Transit & Fintech Platform · 4 Months · 8 Sprints · ₦15,000,000

## 4.3  Software Scope of Work

Aurora Robotics will design, build, test, and deploy five production-ready software applications constituting the complete Transy digital platform. The software layer connects directly to the ATT-1 hardware fleet deployed under Part A, creating an end-to-end digital transit ecosystem. The engagement runs for 4 months across 8 Agile (Scrum) sprints, delivered by a 9-person dedicated team.

## 4.4  Application Deliverables

| Application | Platform | Primary Users | Core Capability |
| --- | --- | --- | --- |
| Commuter App | iOS & Android | Commuters | NFC/QR tap-to-pay, route planning, wallet management, trip tracking, low-balance alerts |
| Driver App | iOS & Android | Drivers | Payment confirmation, earnings dashboard, offline mode (50-transaction queue), bank withdrawal |
| Fleet Owner Dashboard | Web | Fleet Owners | Live fleet status, revenue analytics by vehicle/route, driver assignment, CSV export |
| Union / Regulator Dashboard | Web | Union Officials | Driver registry, automated daily levy, compliance tools, penalty management |
| Transy Core Backend | Cloud API + DB | All Users | Auth, payment engine (atomic wallet debit/credit), trip engine, notifications, fraud detection |

## 4.5  Key Features Delivered

Commuter Application:

Phone number signup with OTP · automatic Transy Wallet creation

Route planning with fare estimation and travel time

NFC tap-to-pay (integrated with ATT-1 hardware) and QR code fallback payment

Wallet funding, transaction history, low-balance alerts, real-time trip tracking with stop notifications

Driver Application:

Driver onboarding with licence verification and union ID check

Real-time payment confirmation (visual + audio alert) synced from ATT-1 terminal

Daily earnings dashboard: gross, commission, union levy, and net breakdown

Offline payment queue, up to 50 transactions stored, auto-sync on reconnect

Same-day bank settlement via NIBSS NIP

Fleet Owner Dashboard:

Live fleet status: total, active, and idle vehicles

Revenue analytics by vehicle, route, and day / week / month

Driver assignment and performance management tools

Trip analytics: peak hours, demand routes, CSV / PDF export

Union / Regulator Dashboard:

Full driver registry with membership and compliance status

Configurable automated daily levy deduction at end-of-day settlement

Route monitoring with unauthorised operation flagging

Penalty management and compliance report generation

Transy Core Backend:

Role-based JWT authentication for all five user types

Payment engine: atomic wallet debit/credit, fraud detection, bank settlement via Paystack / Flutterwave

Trip engine: fare calculation, route mapping, trip logging, stop geolocation

Push notification engine (FCM) with SMS fallback (Termii / Africa's Talking)

Real-time analytics pipeline, reporting engine, and admin control panel

## 4.6  What Is Not Included in Phase 1 (Phase 2 Scope)

Vehicle GPS / live hardware tracking integration

USSD payment fallback infrastructure

Full BVN / KYC verification pipeline

Multi-city deployment and localisation beyond Lagos beta

Public marketing website

# 5.  Team Structure & Roles

The following team is fully dedicated to the Transy engagement for the 4-month duration. All roles are employed or contracted by Aurora Robotics Limited and managed under our Scrum delivery framework.

| Role | Count | Responsibility | Monthly Rate (₦) | 4-Month Total (₦) |
| --- | --- | --- | --- | --- |
| Project Manager / Scrum Master | 1 | Sprint coordination, delivery, stakeholder communication | 350,000 | 1,400,000 |
| Senior Backend Engineer | 2 | Core API, payment engine, trip engine, data pipeline | 400,000 | 3,200,000 |
| Mobile Engineer (Flutter) | 2 | Commuter & Driver apps, iOS + Android | 380,000 | 3,040,000 |
| Frontend Engineer (React.js) | 1 | Fleet Owner & Union web dashboards | 320,000 | 1,280,000 |
| UI/UX Designer | 1 | All product screens, design system, user flows | 280,000 | 1,120,000 |
| QA / Testing Engineer | 1 | Unit, integration, E2E, regression, UAT, security audit coordination | 250,000 | 1,000,000 |
| DevOps / Cloud Engineer | 1 | Infrastructure, CI/CD, monitoring, security hardening | 300,000 | 1,200,000 |
| TOTAL TEAM | 9 people |  |  | ₦13,200,000 |

# 6.  Software Cost Breakdown

TOTAL SOFTWARE INVESTMENT ₦16,000,000

## 6.1  Personnel (Human Capital)

| Role | Count | Unit / Month (₦) | Months | Total (₦) |
| --- | --- | --- | --- | --- |
| Project Manager / Scrum Master | 1 | 350,000 | 4 | 1,400,000 |
| Senior Backend Engineer | 2 | 450,000 | 4 | 3,600,000 |
| Mobile Engineer (Flutter) | 2 | 400,000 | 4 | 3,200,000 |
| Frontend Engineer (React.js) | 1 | 320,000 | 4 | 1,280,000 |
| UI/UX Designer | 1 | 280,000 | 4 | 1,120,000 |
| QA / Testing Engineer | 1 | 350,000 | 4 | 1,400,000 |
| DevOps / Cloud Engineer | 1 | 300,000 | 4 | 1,200,000 |
| TOTAL PERSONNEL |  |  |  | ₦13,200,000 |

## 6.2  Infrastructure & Cloud Services

Cloud hosting, database services, storage, CDN, and monitoring are provisioned on AWS/GCP Lagos region for NDPR data residency compliance.

| Service | Provider | Monthly (₦) | Months | Total (₦) |
| --- | --- | --- | --- | --- |
| Cloud Compute (App + API Servers) | AWS / GCP | 80,000 | 4 | 320,000 |
| Managed Database (PostgreSQL) | AWS RDS / Cloud SQL | 45,000 | 4 | 180,000 |
| Redis Cache & Queue | AWS ElastiCache | 25,000 | 4 | 100,000 |
| Storage & CDN (media, exports) | AWS S3 + CloudFront | 15,000 | 4 | 60,000 |
| Monitoring & Alerting | Sentry + Grafana | 20,000 | 4 | 80,000 |
| Dev & Staging Environments | AWS / GCP | 30,000 | 4 | 120,000 |
| TOTAL INFRASTRUCTURE |  |  |  | ₦860,000 |

## 6.3  Third-Party APIs & Services

| Service | Provider | Purpose | 4-Month Cost (₦) |
| --- | --- | --- | --- |
| Payment Gateway | Paystack or Flutterwave | Wallet funding, bank settlement, transaction processing | 220,000 |
| SMS OTP & Alerts | Termii / Africa's Talking | OTP delivery, low-balance SMS, withdrawal confirmation | 160,000 |
| Push Notifications | Firebase FCM | Payment confirmations, alerts (free tier covers beta volume) | 0 |
| Mapping / Route Data | Google Maps Platform | Route planning, bus stop geolocation, fare distance calc | 280,000 |
| NFC SDK / Library | Open-source / Flutter | Tap-to-pay integration (no licensing cost) | 0 |
| Email (Transactional) | SendGrid / Mailgun | Account verification, reports, admin alerts | 20,000 |
| TOTAL THIRD-PARTY SERVICES |  |  | ₦680,000 |

## 6.4  Quality Assurance & Testing

| Item | Description | Cost (₦) |
| --- | --- | --- |
| Physical Device Testing | Android (low-end + mid-range) & iOS devices for real-world NFC/QR testing | 80,000 |
| Automated Testing Tooling | Jest, Detox, Playwright licences / setup | 20,000 |
| Penetration Testing (Sprint 8) | External security audit on payment and authentication endpoints | 60,000 |
| Load Testing Tools | k6 / Locust setup + cloud burst for 1,000-user simulation | 20,000 |
| UAT Coordination | User acceptance testing with real commuters and drivers (Lagos beta) | 40,000 |
| TOTAL QA & TESTING |  | ₦220,000 |

## 6.5  Project Management & Tooling

| Tool / Item | Purpose | Cost (₦) |
| --- | --- | --- |
| Jira (or Linear) | Sprint backlog, story tracking, velocity reporting | 224,000 |
| Figma Professional | UI/UX design and prototyping | 86,000 |
| GitHub Teams | Source control, CI/CD, code review, repository management | 100,000 |
| Notion / Confluence | Internal wiki, documentation, meeting notes | 16,000 |
| Slack / Communication | Daily standups, async team communication | 62,000 |
| Postman (API Testing) | API documentation and integration testing | 48,000 |
| TOTAL TOOLING |  | ₦556,000 |

## 6.6  Contingency Reserve

| Reserve Item | Basis | Amount (₦) |
| --- | --- | --- |
| Technology & Integration Risk Buffer | NFC compatibility work, bank API variations | 220,000 |
| Scope Clarification Buffer | Minor in-sprint feature refinements agreed with Product Owner | 100,000 |
| Team Capacity Buffer | Short-term specialist augmentation if required | 164,000 |
| TOTAL CONTINGENCY |  | ₦484,000 |

## 6.7  Software Grand Total Summary

| Cost Category | Amount (₦) |
| --- | --- |
| 01 Personnel (Human Capital) | 13,200,000 |
| 02 Infrastructure & Cloud Services | 860,000 |
| 03 Third-Party APIs & Services | 680,000 |
| 04 Quality Assurance & Testing | 220,000 |
| 05 Project Management & Tooling | 556,000 |
| 06 Contingency Reserve | 484,000 |
| SOFTWARE GRAND TOTAL | ₦16,000,000 |

# 7.  Software Development Timeline: Sprint by Sprint

The 4-month (16-week) software engagement is structured as 8 Agile sprints of 2 weeks each. Hardware deployment under Part A runs in parallel with Sprints 1–2, ensuring the physical fleet is ready for integration testing from Sprint 3 onward.

| Sprint | Weeks | Focus | Key Deliverables | Payment Gate |
| --- | --- | --- | --- | --- |
| Sprint 1 | 1–2 | Foundation & Auth | Infrastructure, CI/CD, auth for all roles, DB schema v1 | Tranche 1 |
| Sprint 2 | 3–4 | Wallet & Payment Engine | Transy Wallet, transaction history, backend payment engine, bank API integration |  |
| Sprint 3 | 5–6 | NFC & QR Payment | NFC tap-to-pay (ATT-1 integration), QR fallback, driver confirmation, fraud detection |  |
| Sprint 4 | 7–8 | Driver App & Offline | Offline payment queue, earnings dashboard, withdrawal, trip log | Tranche 2 |
| Sprint 5 | 9–10 | Route Intelligence | Route planning, fare estimation, in-trip tracking, stop alerts |  |
| Sprint 6 | 11–12 | Fleet Dashboard | Live fleet status, revenue analytics, driver assignment, CSV export | Tranche 3 |
| Sprint 7 | 13–14 | Union Dashboard | Driver registry, auto levy, compliance tools, penalty management |  |
| Sprint 8 | 15–16 | Hardening & Beta | Security audit, load testing, regression, production deploy, handover | Tranche 4 |

## 7.1.  Combined Payment Schedule

The total contract value of ₦16,500,000 is structured to be paid equally across four months.

# 8.  Deliverables & Handover Package

## 8.1  Hardware Deliverables (Part A)

2 × TT-1 NFC terminals, fully tested, firmware-flashed, BLE-paired, and QA-certified

2 × Driver NFC Cards, personalised, AES-128 encoded, and account-provisioned

2 × Passenger TransitCards, encoded with ₦500 starter balance each

On-site fleet deployment technician (Abuja or agreed location) with driver training for all 30 drivers

Laminated quick-start guides (English + Pidgin) for each vehicle

12-month hardware warranty certificate and dedicated WhatsApp support line access

## 8.2  Software Deliverables (Part B)

Commuter Mobile App, production builds for Android (APK/AAB) and iOS (IPA)

Driver Mobile App, production builds for Android and iOS

Fleet Owner Web Dashboard, deployed and live

Union / Regulator Web Dashboard, deployed and live

Transy Core Backend, fully deployed API with all integrations live

## 8.3  Technical Handover

Full source code, all repositories transferred to client GitHub organisation

Architecture documentation and system design diagrams

API documentation (Postman collection + OpenAPI / Swagger spec)

Deployment runbooks and CI/CD pipeline configuration

Database schema with migration history and full environment configuration guide

UI/UX Figma design files, all screens and component library

Test reports (unit, integration, E2E, load, security audit) and UAT sign-off report

30-day post-launch software support SLA

# 9.  Post-Launch Support & Warranty

| Item | Hardware (Part A) | Software (Part B) |
| --- | --- | --- |
| Warranty Period | 12 calendar months from delivery | 30 calendar days from production go-live |
| Coverage | Free ATT-1 replacement within 5 business days for hardware faults | All P1 (critical) and P2 (high) bugs fixed at no additional cost |
| Response Time P1 | Next business day for terminal swap | Within 4 business hours of reported issue |
| Response Time P2 | Within 3 business days | Within 1 business day of reported issue |
| OTA Updates | Security patches pushed to all 30 terminals via BLE during 12-month warranty | Covered under 30-day warranty; extended via retainer post-warranty |
| Exclusions | Physical damage, loss, or unauthorised modification | New feature requests, third-party outages, client infrastructure changes |
| Extended Support | Hardware maintenance retainer available post-warranty | Software retainer rate to be agreed separately |

# 10.  Assumptions & Client Responsibilities

## 10.1  Client Responsibilities

Client designates a Product Owner available to review and approve user stories within 2 business days

Client provides all brand assets (logo, colours, copy) by the end of Sprint 1

Client is responsible for Google Play and Apple App Store developer accounts and associated fees

Client provides access to pilot drivers and commuters for Sprint 8 beta testing in Lagos

Client provides or funds a Google Maps Platform API key with billing enabled

## 10.2  Pricing Assumptions

All costs are quoted in Nigerian Naira (₦) and are fixed for the duration of this engagement

This proposal is valid for 60 days from the date of issue

Significant scope changes beyond the agreed PRD will require a Change Request with revised pricing

Third-party API usage above estimated beta volumes is billed at cost, pass-through, with prior client notification

Cloud infrastructure scaling costs post-launch (beyond beta scale) are the client's responsibility

## 10.3  Technical Assumptions

Aurora Robotics has access to at minimum one NFC-capable Android device and one iPhone for testing

Paystack or Flutterwave API access and approval are obtained within the first 2 weeks of the project

Firebase project is created and access shared with the Aurora development team by end of Sprint

# 11.  Commercial Terms

| Term | Detail |
| --- | --- |
| Contract Type | Fixed-price, milestone-based engagement covering hardware supply and software development |
| Governing Law | Federal Republic of Nigeria |
| Intellectual Property | Full IP ownership of all software deliverables transfers to client upon receipt of Tranche 5. Hardware title transfers on delivery and receipt of Tranche 1. |
| Confidentiality | Both parties agree to mutual NDA covering all project materials, technical designs, and commercial terms |
| Change Requests | Any scope change must be submitted in writing; Aurora Robotics will provide cost/timeline impact within 3 business days |
| Termination | Either party may terminate with 14 days written notice; work completed to date is invoiced at pro-rata daily rate |
| Late Payment | Payments overdue by more than 7 business days will pause all work until receipt is confirmed |
| Dispute Resolution | Parties agree to attempt resolution via mediation before pursuing legal remedies |
| Force Majeure | Neither party is liable for delays caused by events outside reasonable control |
| Transaction Fees | 1.5% per passenger fare processed, deducted automatically at settlement; no other monthly platform fees during the first 12 months |

# 12. Ethics and Consumer Protection

## 12.1 Financial Inclusion

No smartphone required for passengers, the Passenger TransitCard is a standalone NFC stored-value card

Audio confirmation on every tap in Hausa, Yoruba, or Pidgin English so illiterate passengers can verify payment

Minimum top-up of ₦200 ensures the card is accessible to low-income daily commuters

## 12.2 Data Privacy

The terminal stores only card UID, fare amount, and timestamp, no GPS data, no personal details on the device

Passenger journey data is anonymised after 60 days on TransitCloud

No data is sold to third parties, ever

# 13. Scaling Up From Two Units to a Fleet (Subject to review)

The two-unit pilot package is designed as a low-risk entry point. Once Transy Limited has validated the experience with both drivers and their passengers, the system scales seamlessly.

| Scale | Units | Indicative Per-Unit (₦) | Estimated Total (₦) | Additional Benefit |
| --- | --- | --- | --- | --- |
| Two-unit pilot (this proposal) | 2 | ₦500,000* | ₦16,000,000 | Full system, regulatory + 12-month backend included |
| Small fleet | 10–24 | ₦390,000 | ₦3.9M – 9.4M | 10% discount; dedicated account manager |
| Medium fleet | 25+ | ₦345,000 | ₦8.6M+ | 15% discount; custom branding; priority support |
| Full pilot (200 units) | 200 | ₦295,000 | ≈₦59M | Full white-label; operator dashboard; revenue share model |

* Indicative per-unit figure for the two-unit pilot reflects the all-inclusive ₦17.5M cost amortised across both units, including one-off regulatory, software and integration costs that do not repeat at scale. From the small-fleet tier upward, per-unit pricing reverts to hardware-and-services-only pricing as one-off costs are absorbed.

# 14.  Proposal Acceptance

To proceed with this two-unit pilot package, both parties sign below and Transy Limited initiates the agreed payment of ₦17,500,000 (or the agreed deposit) to Aurora Robotics’ nominated account.

| For and on behalf of: AURORA ROBOTICS LIMITED Authorised Signatory & Date | Accepted on behalf of: TRANSY LIMITED Authorised Signatory & Date |
| --- | --- |

TOTAL CONTRACT VALUE ₦17,500,000 AURORA ROBOTICS LIMITED × TRANSY LIMITED

Hardware Fleet Package ₦1,500,000  ·  Full-Stack Software Platform ₦15,000,000  ·  Fixed Price  ·  Milestone-Based

This document is confidential and prepared exclusively for Transy Limited. © 2026 Aurora Robotics Limited. All rights reserved.